# Configuration Audit Report

Project Name: Student Grade Viewer
 Audit Type: Physical & Functional Configuration Audit
 Baseline Audited: BL2
 Audit Status: Completed

Authorized by: Yohannes Tigistu

## 1. Introduction

This Configuration Audit verifies that all configuration items for the Student Grade Viewer project are correctly documented, versioned, and implemented in accordance with the Software Configuration Management Plan.
 Both a Physical Configuration Audit (PCA) and a Functional Configuration Audit (FCA) were conducted based on the repository state and approved change history.

## 2. Physical Configuration Audit (PCA)

### 2.1 Document Matches Repository

- All SCM documents (SCMP, CI Register, Complete documents ) are present in the repository.

- Source files referenced in documentation exist in the correct directories.

- No uncontrolled or undocumented files were identified.

Status: ✅ Pass

### 2.2 Configuration Items Properly Named

- HTML, CSS, and JavaScript files follow consistent naming conventions.

- Feature branches (feature-login, feature-dashboard) are correctly named.

- Change Requests are clearly referenced in commit messages and pull requests.

Status: ✅ Pass

### 2.3 Version Numbers Are Consistent

- Release versions (v1.0) align with repository tags and release notes.

- CI versions in the CI Register reflect implemented changes.

- Baseline identifiers (BL1, BL2) are consistently referenced.

Status: ✅ Pass

## 3. Functional Configuration Audit (FCA)

### 3.1 Change Requests Implementation Status

The following approved Change Requests were traced from documentation to repository commits and pull requests:

| CR ID | Description | Status |
| --- | --- | --- |
| CR-001 | Add modern login page with separate CSS | Implemented |
| CR-002 | Add client-side validation for login | Implemented |
| CR-004 | Add student dashboard after login | Implemented |
| CR-005 | Update dashboard to display data linked from JSON file | Implemented |
| CR-006 | Improve UI coloring and simple textual data | Implemented |
| CR-007 | Resolve conflict in data retrieval | Implemented |
| CR-008 | Integrate login with dashboard | Implemented |
| CR-009 | Add grades page with calculation logic | Implemented |
| CR-010 | Improve UI and fix link issues for grades page | Implemented |

All listed change requests were:

- Implemented on feature branches

- Reviewed through pull requests

- Successfully merged into the main branch

Status: ✅ Pass

### 3.2 Features Match Basic Requirements

The implemented system was evaluated against project requirements:

- Login page provides modern UI and input validation

- Successful login redirects to dashboard

- Unauthorized access to dashboard is prevented

- Dashboard displays student-related data

- Grades page calculates and displays grades correctly

- Navigation links function correctly across pages

All implemented features meet or exceed the defined academic requirements.

Status: ✅ Pass

## 4. Audit Findings Summary

| Audit Area | Result |
| --- | --- |
| Physical Configuration Audit | Pass |
| Functional Configuration Audit | Pass |

No discrepancies or missing implementations were identified.

## 5. Conclusion

The configuration audit confirms that the Student Grade Viewer project is fully compliant with its Software Configuration Management Plan.
 All approved Change Requests have been correctly implemented, documented, and integrated.
 The system is ready for Release v2.0.